Technical Deployment Architecture

Pometry / Raphtory on AWS EC2

Phase 1: 500M Nodes → Phase 2: 1.5B Nodes

On-Disk Mode • 15-Level Hierarchy • Databricks CDC

April 2026 • DRAFT

# 1. Executive Summary

This document describes the deployment architecture for Pometry (Raphtory) on AWS EC2 in a phased rollout: Phase 1 at 500M nodes scaling to Phase 2 at 1.5B nodes. The graph models a financial services domain with Organizations (60%), Bankers (10%), and Clients (30%), with Organisation nodes forming 15-level deep hierarchies. Pometry’s on-disk subscription mode reduces costs by ~89% versus in-memory.

# 2. Phased Rollout Strategy

| Metric | Phase 1 (500M) | Phase 2 (1.5B) |
| --- | --- | --- |
| Node count | 500M (300M Org, 50M Banker, 150M Client) | 1.5B (900M Org, 150M Banker, 450M Client) |
| Estimated edges | ~2.55B | ~7.65B |
| On-disk footprint (Parquet) | ~770 GB | ~2.3 TB |
| Instance type | i4i.16xlarge (64 vCPU, 512 GiB, 15 TB NVMe) | i4i.metal (128 vCPU, 1 TiB, 30 TB NVMe) |
| Monthly cost (on-demand) | ~$10,600 | ~$20,200 |
| Monthly cost (1yr RI) | ~$7,500 | ~$14,000 |

## Phase Transition Triggers

| Metric | Phase 1 Safe Range | Trigger to Upgrade |
| --- | --- | --- |
| Total node count | < 700M | > 700M |
| NVMe disk usage | < 10 TB | > 12 TB |
| Page cache hit ratio | > 85% | < 75% sustained |
| P95 query latency (15-level) | < 200 ms | > 500 ms sustained |
| Snapshot duration | < 5 min | > 10 min |

# 3. Graph Data Model & Hierarchy

## Node Types

| Node Type | % of Graph | Phase 1 | Phase 2 | Properties |
| --- | --- | --- | --- | --- |
| Organization | 60% | 300M | 900M | 25 props (70% string, 25% number, 5% date) |
| Banker | 10% | 50M | 150M | 10 props (100% string) |
| Client | 30% | 150M | 450M | 10 props (100% string) |

## Edge Types

| Edge Type | Description | Phase 1 | Phase 2 |
| --- | --- | --- | --- |
| PARENT_OF | Organisation hierarchy (15 levels) | ~300M | ~900M |
| SERVICES | Banker → Organisation | ~800M | ~2.4B |
| CLIENT_OF | Client → Organisation | ~1.2B | ~3.6B |
| MANAGES | Banker → Client | ~250M | ~750M |
| TOTAL |  | ~2.55B | ~7.65B |

## 15-Level Organisation Hierarchy

Organisation nodes form parent-child chains up to 15 levels deep (HoldCo → SubGroup → Regional → Branch → … → leaf SPV).

- UBO lookup (upward): 15 hops from leaf to root. Sub-millisecond hot, <200ms cold. Only 15 nodes touched.

- All subsidiaries (downward): Fan-out from HoldCo can touch millions. Requires optimisation.

- Recommendation: materialised ancestor chains. Store full path as property on each Org node. “Find all entities under EMEA” becomes a prefix filter instead of 15-hop traversal.

- Temporal queries: Pometry natively supports “who owned this entity in March 2024?” via temporal windowing.

# 4. Capacity Planning & Sizing

## Per-Node Storage

| Component | Organisation | Banker | Client |
| --- | --- | --- | --- |
| Structure overhead | 72 B | 72 B | 72 B |
| Properties per node | ~1,400 B | ~560 B | ~560 B |
| Temporal history (medium) | ~6,000 B | ~2,400 B | ~2,400 B |
| Total per node | ~7.5 KB | ~3.0 KB | ~3.0 KB |

## Phase Storage Estimates

| Metric | Phase 1 (500M) | Phase 2 (1.5B) |
| --- | --- | --- |
| Node storage (uncompressed) | ~1.8 TB | ~5.4 TB |
| Edge storage (48 B/edge) | ~122 GB | ~367 GB |
| Edge temporal history | ~300 GB | ~900 GB |
| Total uncompressed | ~2.2 TB | ~6.7 TB |
| Parquet on-disk (~65% compression) | ~770 GB | ~2.3 TB |
| Hot working set (~15% in RAM) | ~330 GB | ~1,000 GB |

# 5. Cost Summary

## Phase 1 (500M Nodes) — Monthly

| Component | Specification | Monthly Cost |
| --- | --- | --- |
| Pometry primary | i4i.16xlarge | ~$4,000 |
| Pometry standby | i4i.16xlarge | ~$4,000 |
| MSK cluster | 3× kafka.m5.xlarge | ~$1,000 |
| Event service (ECS) | 3 Fargate tasks | ~$350 |
| EBS io2 volumes | 2× 2 TB @ 8K IOPS | ~$600 |
| S3 + networking + monitoring | ~4 TB S3, NLBs, CloudWatch | ~$650 |
| TOTAL (on-demand) |  | ~$10,600 |
| TOTAL (1yr RI/SP) |  | ~$7,500 |

## Phase 2 (1.5B Nodes) — Monthly

| Component | Specification | Monthly Cost |
| --- | --- | --- |
| Pometry primary | i4i.metal | ~$8,000 |
| Pometry standby | i4i.metal | ~$8,000 |
| MSK cluster | 3× kafka.m5.2xlarge | ~$1,500 |
| Event service (ECS) | 3–6 Fargate tasks | ~$500 |
| EBS io2 volumes | 2× 4 TB @ 16K IOPS | ~$1,200 |
| S3 + networking + monitoring | ~10 TB S3, NLBs, CloudWatch | ~$1,000 |
| TOTAL (on-demand) |  | ~$20,200 |
| TOTAL (1yr RI/SP) |  | ~$14,000 |

## On-Disk vs In-Memory Comparison

| Strategy | Phase 1 Monthly | Phase 2 Monthly | Savings |
| --- | --- | --- | --- |
| In-memory (u7i-12tb pair) | ~$95,000 | ~$185,000 | Baseline |
| On-disk (this architecture) | ~$10,600 | ~$20,200 | ~89% |
| On-disk with 1yr RI | ~$7,500 | ~$14,000 | ~92% |

Costs exclude Pometry subscription fees and Databricks costs.

# 6. Architecture Layers

The architecture is identical for both phases — only the Pometry instance size changes. All other layers scale horizontally.

## Layer 1: Databricks Event Source

Delta Live Tables with CDC detect changes. Events mapped to ADD_NODE, ADD_EDGE, UPDATE_PROPERTIES, DELETE_EDGE, and REPARENT types. Delivered to MSK via Structured Streaming with exactly-once semantics.

## Layer 2: Event Bus (Amazon MSK)

3-broker Kafka cluster (Phase 1: m5.xlarge, Phase 2: m5.2xlarge). Topics: graph.nodes, graph.edges, graph.hierarchy, graph.deletes. Partitioned by hash(entity_id) for ordered per-entity processing. 7-day retention for replay.

## Layer 3: Graph Event Service

Stateless ECS Fargate consumers (3 in Phase 1, 3–6 in Phase 2). Batch 500–1,000 mutations per GraphQL call. Dedicated hierarchy processor recomputes ancestor chains on REPARENT events. Circuit breaker with exponential backoff. Auto-scaling on Kafka consumer lag.

## Layer 4: Pometry Graph Engine (On-Disk)

Active/passive failover across 2 AZs. Primary handles all traffic via internal NLB. Standby replays WAL from S3, stays within 1–2 min of primary. RTO: 3–5 min. RPO: 30s–2 min. NVMe is ephemeral — continuous WAL to S3 + incremental Parquet snapshots every 10 min. EBS backup for fast local restore.

## Layer 5: Query & Application Services

Pometry UI (graph explorer + timeline), GraphRAG service (LLM + temporal context), Alerts engine (temporal pattern detection → SNS → PagerDuty), Custom API Gateway (auth, rate limiting, caching). All consume via internal NLB, decoupled from failover.

## Layer 6: Operations & Observability

CloudWatch dashboard monitoring: Pometry health, instance memory %, NVMe usage %, page cache hit ratio, Kafka consumer lag, snapshot age, WAL upload lag, 15-level traversal P95, hierarchy recompute duration. Alarms feed into failover Lambda and PagerDuty.

# 7. Security

- Network: Private subnets, no public IP. Internal NLB + VPC endpoints.

- Encryption at rest: EBS with KMS. S3 with SSE-KMS. NVMe hardware-encrypted (Nitro).

- Encryption in transit: TLS at ALB. Internal TLS where supported.

- IAM: Least-privilege per component.

- Connectivity: Databricks via VPC peering / PrivateLink.

- Secrets: AWS Secrets Manager, rotated on schedule.

# 8. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| NVMe data loss | Medium | Continuous WAL + snapshots to S3. EBS backup. |
| Failover > 5 min | Low | Warm standby + WAL replay. Validated runbook. |
| Phase 1 outgrown early | Medium | 5 transition trigger metrics with alarms. |
| 15-level fan-out explosion | Medium | Materialised ancestor chains. Prefix filters. |
| Hierarchy recompute cascade | Low | Async processing. Rate limit at >100K nodes. |
| Kafka lag spikes | Medium | Auto-scaling. DLQ. 5-min lag alert. |
| Cold data performance | Medium | Monitor cache hit ratio. Tune OS. Upgrade if needed. |
| CDC schema changes | Medium | Schema registry + compatibility. DLQ. |

# 9. Next Steps

- 1. Profile graph data: Load 10M-node subset. Measure bytes-per-node.

- 2. Engage Pometry: Confirm on-disk details, i4i compatibility, ancestor materialisation.

- 3. Prototype event service: Minimal consumer reading MSK, writing to test Raphtory.

- 4. Load test Phase 1: 500M nodes on i4i.16xlarge. Validate storage, latency, snapshots.

- 5. Failover drill: Kill primary, measure RTO/RPO.

- 6. Phase 2 dashboard: CloudWatch with 5 transition metrics + alarms.

- 7. Cost optimisation: Evaluate 1yr RI for Phase 1 pair once validated.